Lab-Grown Diamond Association Platform

Module List & Functional Breakdown

Based on the proposal: Association Management Platform for Lab-Grown Industry
Prepared for Lab Grown Diamond Growers Federation | Proposal dated August 7, 2026

# 1. Platform Overview

The proposal describes a web-based association management platform for the lab-grown diamond industry. It is intended to connect members, applications, approvals, invoices, payments and events on one platform, replacing scattered spreadsheets, manual approvals and WhatsApp-driven follow-ups.

The solution has two primary portals: a Member Portal (Public Website + Member Login) and an Admin Portal with role-based access control.

# 2. Overall Module Structure

| # | Module | Primary Area |
| --- | --- | --- |
| 1 | Public Website | Public / Member |
| 2 | Authentication & Account | Member + Admin |
| 3 | Membership Application | Member + Admin |
| 4 | Approval Workflow | Admin |
| 5 | Member Profile & KYC | Member + Admin |
| 6 | Membership Category / Tier | Admin |
| 7 | Member Management | Admin |
| 8 | Billing & Finance | Member + Admin |
| 9 | Payment Gateway | Member + Admin / Integration |
| 10 | Membership Renewal | Member + Admin |
| 11 | Event Management | Member + Admin |
| 12 | Communication | Member + Admin |
| 13 | Member Directory | Member / Public |
| 14 | RBAC & Permissions | Admin |
| 15 | Hierarchy & Designations | Admin |
| 16 | Accounting Integration | Admin / Integration |
| 17 | Dashboard & Reports | Admin |
| 18 | Notifications & Automation | System |
| 19 | Document / File Management | Member + Admin |
| 20 | Audit / Activity History | System / Admin |
| 21 | System Configuration / Masters | Admin |

# 3. Public Website Module

The proposal includes the association homepage/about, public member directory if allowed, upcoming events, public event pages, membership application, and login/signup.

Association homepage and About section

Public member directory (if enabled by the association)

Upcoming events listing and public event pages

Membership application entry point

Login / signup

# 4. Authentication & Account Module

Login/signup is included in the Member Portal and role-based access is included in the Admin Portal.

Member signup and login

Admin login

Logout and account/session management

Password reset / recovery

Account activation / deactivation

Role-based access for administrative users

# 5. Membership Application Module

Members can submit an online application and track its status through the approval stages.

Member-side functionality:

Create and complete membership application

Submit company and industry information

Upload required documents

Submit application

Track application status

Receive status-change notifications

Admin-side functionality:

View and review applications

Review submitted information and documents

Approve or reject with remarks

Move application through configured approval stages

# 6. Approval Workflow Module

The proposal emphasizes approval-first operations with defined, signed-off workflows and visibility at each stage.

Configurable multi-stage approval flow

Approval stage configuration

Approver assignment

Committee/approver queue management

Approve / reject actions

Remarks/comments

Approval status and history

Role-based restriction of approval queues

# 7. Member Profile & KYC Module

Member profiles include company details, KYC documents and industry-specific information such as IEC, GST and trade license.

Company details

Contact information

IEC code

GST details

Trade license

Certification / accreditation status

KYC document upload

Profile update requests

# 8. Membership Category / Tier Module

The Admin Portal includes category/tier management. The proposal does not specify the actual categories, tiers, fees or eligibility rules; these should be finalized with the client.

Membership category management

Membership tier management

Assignment of category/tier to members

Category/tier-based administration

# 9. Member Management Module

Admin users manage the complete member lifecycle.

Member listing and search

Application review

Approve / reject

Category / tier management

Profile editing

Suspend member

Reactivate member

View member status and history

# 10. Billing & Finance Module

The platform supports invoice viewing, online payments, receipts, payment history, invoice generation/tracking, dues, overdue visibility, fee configuration, refunds and payment reconciliation.

Member-side:

View invoices

Online payment for fees and renewals

Download receipts

View payment history

Admin-side:

Invoice generation and tracking

Dues and overdue visibility

Fee structure configuration

Refund management

Payment gateway reconciliation

# 11. Payment Gateway Module

The proposal specifies payment-gateway-linked invoicing. A successful payment should be reflected in the platform and associated financial records.

Online payment initiation

Payment success/failure handling

Payment transaction recording

Invoice payment status update

Receipt generation/download

Payment reconciliation

The proposal does not specify the payment gateway provider. This must be finalized separately.

# 12. Membership Renewal Module

Members can initiate renewals, view expiry information and receive automated reminders before the due date.

Membership expiry visibility

Renewal initiation

Renewal fee/invoice

Online renewal payment

Renewal history

Automated renewal reminders

The exact reminder schedule, grace period and expiry rules are not specified in the proposal and require confirmation.

# 13. Event Management Module

Members can browse/register for events, including paid events. Admins can create events, manage registrations, track attendance and generate attendee reports.

Admin functionality:

Create and manage events

Event details, date/time and venue

Free or paid event setup

Registration management

Attendance tracking

Attendee reporting

Member functionality:

Browse events

View event details

Register for events

Pay for paid events

Receive registration confirmation

# 14. Communication Module

The platform supports notices and circulars delivered in the portal and through email/WhatsApp.

Create notices

Create circulars

Broadcast to all members

Target members by category/filter

In-portal communication

Email communication

WhatsApp communication

# 15. Member Directory Module

The proposal provides a searchable directory of approved members for industry networking and B2B discovery.

Searchable approved-member directory

Search and filtering

Member/company information

Public visibility control (subject to association approval)

# 16. RBAC & Permission Management Module

The Admin Portal includes role-based access setup and permission mapping.

| Role Mentioned in Proposal | Purpose |
| --- | --- |
| Super Admin | Highest-level administrative access |
| Admin | General administrative operations |
| Committee / Approver | Approval workflow and assigned queues |
| Accounts | Billing and finance operations |

The detailed permission matrix is not defined in the proposal and should be finalized during requirements analysis.

# 17. Hierarchy & Designations Module

The association can configure its office-bearer structure and map roles/designations.

President / Secretary and other office-bearer positions

Committee structure

Chapter heads

Designation setup

Role mapping

# 18. Accounting Integration Module

The proposal states that invoices and payments should synchronize with accounting software. It references different products in different sections, so the final accounting platform list must be confirmed.

| Proposal Section | Accounting Platforms Mentioned |
| --- | --- |
| Platform overview / operating model | Tally, Zoho Books, QuickBooks |
| Admin Portal accounting integration | Refrens, Vyapar, Zoho Books |

Key integration scope:

Invoice synchronization

Payment synchronization

Accounting response/status synchronization

Reconciliation support

Two-way synchronization where supported/finalized

# 19. Dashboard & Reports Module

The proposal specifies an admin dashboard with operational and financial metrics and exportable reporting.

Total members

Pending approvals

Revenue collected

Renewals due

Event statistics

Exportable reports

# 20. Notifications & Automation Module

This is a cross-functional module supporting the notification requirements stated across membership, billing, renewal, events and communication.

Application status notifications

Payment/invoice notifications

Renewal reminders

Event registration notifications

Notices/circulars

Email delivery

WhatsApp delivery

In-portal notifications

# 21. Document / File Management Module

The proposal explicitly requires KYC document uploads and industry-specific documents.

KYC document upload

Document type and metadata

Document viewing/download

Document verification status

Re-upload/update support

Access control for member documents

# 22. Audit / Activity History — Recommended

An explicit audit-log module is not listed in the proposal. However, because the platform contains approvals, financial actions, member status changes and RBAC, an audit trail is recommended for implementation and should be confirmed as part of the detailed specification.

User/admin action history

Approval action history

Member status changes

Financial action history

Timestamp and actor information

# 23. System Configuration / Master Data — Recommended

The following configuration areas are implied by the proposal and should be treated as configurable where appropriate.

Membership categories and tiers

Fee structures

Approval workflows

Designations and hierarchy

Event configuration

Document types

Notification templates

# 24. Suggested Backend Module Structure

A practical backend structure for a Node.js + TypeScript implementation could be:

auth

users

roles

permissions

members

membership

membership-category

membership-tier

membership-renewal

applications

approval-workflow

kyc

documents

fees

invoices

payments

refunds

accounting

events

event-registration

attendance

communications

notifications

directory

hierarchy

designations

dashboard

reports

audit-logs

system-settings

# 25. Recommended Development Phases

| Phase | Main Scope |
| --- | --- |
| Phase 1 – Foundation | Authentication, users, roles/permissions, members, membership categories/tiers, profiles, KYC/documents |
| Phase 2 – Membership Workflow | Applications, approval workflow, approval history, notifications, member activation |
| Phase 3 – Finance | Fee management, invoices, payments, receipts, refunds, reconciliation, renewals |
| Phase 4 – Events & Communication | Events, registrations, paid events, attendance, notices, circulars, email/WhatsApp |
| Phase 5 – Organization & Reporting | Hierarchy, designations, committee/chapter structure, dashboard, reports, exports, accounting integration |

# 26. Key Scope Clarifications Required Before Development

| Area | Clarification Required |
| --- | --- |
| Approval workflow | Number of stages, approvers, rejection/resubmission rules, return-to-previous-stage behavior and whether workflow is configurable from UI. |
| Membership structure | Final categories, tiers, fees, duration, eligibility and benefits. |
| Accounting integration | The proposal mentions Tally/Zoho Books/QuickBooks in one section and Refrens/Vyapar/Zoho Books in another. Final integrations must be confirmed. |
| Payment gateway | The payment provider is not specified in the proposal. |
| WhatsApp | WhatsApp Business API provider, template handling and message types should be finalized. |
| Renewal rules | Reminder schedule, grace period, expiry behavior and auto/manual renewal. |
| Public directory | Whether the directory is public and which member fields are visible. |
| Two-way accounting sync | Exact objects, direction of sync, conflict handling and external-update behavior. |
| Data migration | Only basic import is included; detailed migration requirements should be documented if needed. |
| Mobile application | Native iOS/Android apps are explicitly outside the proposal scope. |

# 27. Out of Scope According to Proposal

Native iOS / Android mobile application

Marketing website/CMS beyond core association public pages

Custom hardware integration such as physical event check-in devices or RFID/badge printers

Data migration from legacy systems beyond basic import unless separately specified

Multi-language / regional language support unless separately specified

Third-party subscription costs such as payment gateway, WhatsApp API, accounting software, hosting, domain and SSL

# 28. Final Module Summary

| # | Module | Priority |
| --- | --- | --- |
| 1 | Public Website | Core |
| 2 | Authentication & Account | Core |
| 3 | Membership Application | Core |
| 4 | Approval Workflow | Core |
| 5 | Member Profile & KYC | Core |
| 6 | Membership Category / Tier | Core |
| 7 | Member Management | Core |
| 8 | Billing & Finance | Core |
| 9 | Payment Gateway | Core |
| 10 | Membership Renewal | Core |
| 11 | Event Management | Core |
| 12 | Communication | Core |
| 13 | Member Directory | Core |
| 14 | RBAC & Permissions | Core |
| 15 | Hierarchy & Designations | Core |
| 16 | Accounting Integration | Integration / High Complexity |
| 17 | Dashboard & Reports | Core |
| 18 | Notifications & Automation | Cross-functional |
| 19 | Document / File Management | Supporting |
| 20 | Audit / Activity History | Recommended |
| 21 | System Configuration / Masters | Recommended |

Source basis: This document is a structured breakdown of the uploaded proposal. Features explicitly stated in the proposal are presented as scope; items marked Recommended or Clarification Required are identified separately and are not represented as confirmed proposal scope.